SET A

Q. 1. Calculate critical path and slack time for the system development project given below.
        (10 marks)

Activity	Preceding activity	Time Estimate in weeks
		o	r	p
Requirements elicitation	_	2	4	6
Requirements analysis	1	3	7	9
Subsystem design	2	8	10	12
User interface design	2	3	4	5
Database design	2,3	3	5	7
Object design	2	2	4	6
Implementation	5,6	7	10	11
Testing	7	2	3	4
Installation	8	1	1	1

Q.2. A point-of-sale (POS) is a computerized sale point where upon arrival of a customer purchasing products, the cashier enters product ID of a product into the system via bar-code scanner. The POS then extracts product details from product server and presents price of current product in the POS terminal. This step is repeated for all products that the customer is purchasing. After every step, the prices of the products entered are summed up in cumulative fashion. Upon completing the entry of product IDs into the POS, the cashier activates invoice function. This function asks for confirmation of the total amount payable by the customer and mode of payment (cash or card). Once the customer pays the amount, the invoice function prints a paper invoice.

For the scenario given above, develop a complete use-case scenario, use-case models,	and activity diagram. (5+5+5)

Develop a sample test case to test functional requirement of ‘extracting product detail	from database’ in given case. (5)

Q.3. A smart foldable phone folds itself when a user presses a ‘Fold My Phone’ button or being idle for 10 minutes. When the ‘Fold My Phone’ button is pressed, collision detector enables sensors to monitor any obstacle in the phone’s ‘collision space’. If the collision space is free of obstacles, the sensors trigger ‘fold phone’ function. Then ‘fold phone’ function folds the phone. If the collision space is not free of obstacles, the collision detector continuously scans for obstacles. When the collision space is free from obstacles, it folds the phone. A user can cancel the fold operation or unfold the phone by pressing the ‘Fold My Phone’ button again.

Identify functional requirements of the work flow for folding the phone by pressing	‘Fold My Phone’ and represent it using use-case description. (5+5)

Q.4. An address book holds a collection of entries, each recording a person's first and last names, address, city, state, zip, and phone number. Address book app that automates the address book, must allow its user to add a new person to an address book, to edit existing information about a person (except the person's name), and to delete a person. A person may have multiple types of addresses such as residence, office, mailing etc. It must be possible to sort the entries in the address book alphabetically by last name (with ties broken by first name if necessary), or by ZIP code (with ties broken by name if necessary). It must be possible to print out all the entries in the address book in "mailing label" format.

The user must be able to create a new address book, to open existing address book/s, to close an address book, and to save an address book to user’s cloud account using standard New, Open, Close, and Save menu options.

Develop a detailed use-case scenario for the proposed address book app. (5)
Develop an E-R model for the system. (10)
Develop 3NF tables from the ER model (5)

SET B

Q. 1. Calculate critical path and slack time for the system development project given below.
        (10 marks)

Activity	Preceding activity	Time Estimate in weeks
		o	r	p
Requirements elicitation	_	3	5	7
Requirements analysis	1	3	7	9
Prototyping	1	2	4	6
Subsystem design	2	6	10	14
Database design	3	4	7	6
Object design	4	3	4	5
Implementation	5, 6	5	6	7
Testing	7	3	5	8
Validation	8	1	2	3
Installation	9	2	3	4

Q.2. A food ordering system manages communication among customer, kitchen, supplier, and manager. Upon ordering food by a customer, inventory details are checked then order is placed to kitchen. Using inventory and orders records, reports are generated that are sent to the manager. After analyzing the reports, manager places orders for supplies from the supplier.

Develop a Level 1 DFD for the given system. (10)

Demonstrate use of 4 different types of class relationships to model structure of the	case given. (10)

Develop 1NF and 3NF tables for the case given (10).

Q.3. An alarm clock shows the time of day. Using buttons, the user can set the hours and minutes fields individually, and choose between 12 and 24-hour display. It is possible to set one or two alarms. When an alarm fires, it will sound some noise. The user can turn it off, or choose to ’snooze’. If the user does not respond at all, the alarm will turn off itself after 2 minutes. ’Snoozing’ means to turn off the sound, but the alarm will fire again after some minutes of delay. This ’snoozing time’ is pre-adjustable.

a) Identify functional requirements for the clock. (5)
b) Develop use case diagrams for the functional requirements. (5)
c) Develop activity diagram for the use cases. (10)